CareSync 360

ServiceNow Patient Care Management Application

Final Project Documentation

Personal portfolio / learning project
Developed, tested and release-prepared on a ServiceNow Personal Developer Instance

| Project Item | Status |
| --- | --- |
| Application build | COMPLETE |
| Functional & security testing | COMPLETE |
| REST API regression testing | COMPLETE |
| End-to-end patient journey | COMPLETE |
| Release preparation | COMPLETE |
| Cross-instance production deployment | Not performed (intentional) |

Project completion: September 2026

# 1. Executive Summary

CareSync 360 is a scoped ServiceNow patient-care management application created to demonstrate an end-to-end ServiceNow implementation. The solution manages patient registration, admissions, organizational care locations, beds, care plans, clinical tasks, patient handoffs, AI-assisted clinical insight records and patient timeline events. It combines the ServiceNow data model, role-based security, client- and server-side automation, Flow Designer, notifications, Workspace, reporting and Scripted REST APIs.

The application was developed as a personal portfolio project. It was comprehensively validated on the source Personal Developer Instance. The project was organized into structured update sets and made release-ready; cross-instance production deployment was intentionally not performed.

# 2. Project Objectives

Build a complete scoped ServiceNow application rather than an isolated configuration exercise.

Model a patient-care workflow with related operational and clinical records.

Apply role-based access controls and verify security with non-admin users.

Automate important record lifecycle behavior using Business Rules, scripts and Flow Designer.

Provide operational visibility through Workspace, reports and dashboard visualizations.

Expose selected application data through a secured Scripted REST API.

Validate the application through functional, negative, regression, security and end-to-end testing.

Package the application configuration using structured ServiceNow update sets.

# 3. Functional Scope

| Capability | Purpose |
| --- | --- |
| Patients | Patient registration and demographic/contact information. |
| Admissions | Patient admission, department/ward/bed association and discharge lifecycle. |
| Departments / Wards / Beds | Hospital organizational and capacity structure. |
| Care Plans | Patient care-plan goals, types, dates and statuses. |
| Clinical Tasks | Operational clinical work associated with patients and care plans. |
| Patient Handoffs | Shift/ward/discharge handoff information and staff responsibility. |
| AI Insights | Structured clinical recommendation/insight records with severity and review information. |
| Patient Timeline | Chronological patient lifecycle and automated event history. |
| Workspace | Application-focused user experience for CareSync 360. |
| Reports / Dashboard | Operational visualizations for patients, admissions, beds, tasks and other care records. |
| REST APIs | Programmatic access to key CareSync 360 resources. |

# 4. Solution Architecture

Patient
  |
  +-- Admission -- Department -- Ward -- Bed
  |       |
  |       +-- Care Plan -- Clinical Task
  |
  +-- Patient Handoff
  |
  +-- AI Insight
  |
  +-- Patient Timeline

Cross-cutting capabilities:
Roles / ACLs | Business Rules | Client Scripts | Script Includes
Flow Designer | Notifications | Workspace | Reports / Dashboard | REST APIs

The Patient record is the central business entity. Admissions connect the patient to hospital capacity and organizational references. Care Plans and Clinical Tasks represent care coordination, while Handoffs, AI Insights and Timeline events provide continuity, decision support and lifecycle visibility.

# 5. Implementation Phases

| Phase | Area | Result |
| --- | --- | --- |
| 01 | Application Foundation | PASS / COMPLETE |
| 02 | Custom Tables | PASS / COMPLETE |
| 03 | Dictionary Fields | PASS / COMPLETE |
| 04 | Reference Relationships | PASS / COMPLETE |
| 05 | Choice Lists | PASS / COMPLETE |
| 06 | Roles | PASS / COMPLETE |
| 07 | ACLs | PASS / COMPLETE |
| 08 | Forms | PASS / COMPLETE |
| 09 | Business Rules | PASS / COMPLETE |
| 10 | Client Scripts | PASS / COMPLETE |
| 11 | Script Includes | PASS / COMPLETE |
| 12 | Flow Designer | PASS / COMPLETE |
| 13 | Notifications | PASS / COMPLETE |
| 14 | Workspace | PASS / COMPLETE |
| 15 | Reports / Dashboard | PASS / COMPLETE |
| 16 | REST APIs | PASS / COMPLETE |
| 17 | Testing | PASS / COMPLETE |
| 18 | Deployment / Release Preparation | PASS / COMPLETE |

# 6. Data Model and Relationships

CareSync 360 uses custom scoped tables and reference fields to maintain relational integrity. The exact dictionary configuration was built and validated in the application; the major functional relationships are summarized below.

| Source | Relationship | Target |
| --- | --- | --- |
| Admission | Patient reference | Patient |
| Admission | Department reference | Department |
| Admission | Ward reference | Ward |
| Admission | Bed reference | Bed |
| Bed | Ward / Department / Location references | Care location structure |
| Care Plan | Patient / Admission references | Patient / Admission |
| Clinical Task | Patient / Admission / Care Plan references | Care context |
| Patient Handoff | Patient / Admission / department / ward / bed / user references | Handoff context |
| AI Insight | Patient / Admission / Care Plan / reviewer references | Clinical context |
| Patient Timeline | Patient / Admission references | Patient journey |

# 7. Security Model

Role and ACL configuration was implemented as a dedicated project phase and then validated by impersonating non-admin test users. Testing covered application/module visibility and record-level Create, Read, Write and Delete behavior. An unauthorized user without CareSync roles was also tested to confirm that application data could not be accessed merely because the underlying tables existed.

Dedicated CareSync roles were created and used instead of relying on admin access.

ACLs were validated against intended CRUD permissions.

Security tests included Patients, Admissions and Clinical Tasks.

Unauthorized-access regression testing passed.

Scripted REST resources require authentication and ACL authorization as configured.

# 8. User Experience and Forms

Forms were configured for the major CareSync tables, including mandatory fields, references, choice fields and appropriate layouts. Client-side behavior was tested with both valid and deliberately invalid input. Admission entry was validated in the logical sequence of Patient -> Department -> Ward -> Bed.

Patient form validation and mandatory-field behavior.

Admission reference and bed-selection behavior.

Care Plan, Clinical Task, Bed, Patient Handoff, AI Insight and Patient Timeline forms.

Workspace record navigation and consistency with classic platform records.

# 9. Server-Side Automation

Business Rules and related server-side automation were validated through actual record lifecycle tests rather than configuration inspection alone. Observed behavior included generated identifiers, registration dates, patient timeline creation, admission/bed lifecycle behavior and discharge processing.

Patient created -> Patient registration timeline event
Admission created -> Bed allocation / admission timeline behavior
Bed allocated -> Bed becomes occupied (where configured)
Patient discharged -> Discharge date/status updated
                  -> Bed released to available
                  -> Discharge timeline event

# 10. Flow Designer and Notifications

Existing CareSync flows were verified for active/published state, trigger configuration, actions and execution results. Negative conditions were also tested to ensure downstream actions did not run indiscriminately. Notifications were checked for table, trigger, condition, recipients, subject and message content, and the resulting outbound messages were verified during controlled tests.

# 11. Workspace

The CareSync 360 Workspace was validated as an application-facing experience. Configured navigation items loaded correctly, existing records could be opened, and record values were cross-checked against the same records in the standard platform interface. Workspace testing passed without broken navigation or component errors.

# 12. Reports and Dashboard

The project contains ten core reporting/dashboard visualizations:

Active Patients

Admissions by Status

Bed Availability

Admissions by Department

Care Plans by Status

Clinical Tasks by Assignee

Clinical Tasks by Status

Patient Handoffs by Department

AI Insights

Patient Timeline Events

Dashboard values were regression-tested against the corresponding underlying table data rather than being accepted solely because the visualizations rendered.

# 13. Scripted REST API

A Scripted REST Service named CareSync 360 API was created. The Patient resource supports retrieval, creation and partial update, while additional GET resources expose key CareSync operational records. API testing covered success paths and negative/error behavior.

| Method | Resource | Purpose | Validated |
| --- | --- | --- | --- |
| GET | /patients | List patients | Yes |
| GET | /patients/{sys_id} | Retrieve one patient | Yes |
| POST | /patients | Create patient | Yes |
| PATCH | /patients/{sys_id} | Update selected patient fields | Yes |
| GET | /admissions | List admissions | Yes |
| GET | /clinical-tasks | List clinical tasks | Yes |
| GET | /care-plans | List care plans | Yes |
| GET | /beds | List beds | Yes |
| GET | /patient-handoffs | List patient handoffs | Yes |
| GET | /ai-insights | List AI insight records | Yes |
| GET | /patient-timeline-events | List patient timeline events | Yes |

Representative successful API behavior observed during project testing included:

GET collection and record requests returned HTTP 200 with success=true.

Patient creation returned HTTP 201 Created and an automatically generated patient number.

Patient PATCH returned HTTP 200 and reported the updated fields.

Invalid patient sys_id handling returned a not-found response as designed.

Empty/no-valid-field PATCH behavior was included in negative API testing.

REST API regression testing passed after the other application components were completed.

# 14. Testing Strategy and Results

Phase 17 was a dedicated validation phase. The project was not considered complete merely because configuration records existed; functionality was exercised through the UI, impersonated security contexts, automation execution, dashboard comparison and REST calls.

| Test | Area | Result |
| --- | --- | --- |
| 17.1 | Application & Modules | PASS |
| 17.2 | Database / Tables | PASS |
| 17.3 | Fields & Dictionary | PASS |
| 17.4 | Reference Relationships | PASS |
| 17.5 | Choice Lists | PASS |
| 17.6 | Auto-numbering | PASS |
| 17.7 | Forms & Client Scripts | PASS |
| 17.8 | Business Rules | PASS |
| 17.9 | Roles & ACL Security | PASS |
| 17.10 | Flow Designer | PASS |
| 17.11 | Notifications | PASS |
| 17.12 | Workspace | PASS |
| 17.13 | Reports / Dashboard | PASS |
| 17.14 | REST API Regression | PASS |
| 17.15 | End-to-End Patient Journey | PASS |
| 17.16 | Negative / Error Testing | PASS |
| 17.17 | Final Release Validation | PASS |

# 15. End-to-End Patient Journey

Patient Registration
        |
        v
Admission
        |
        v
Bed Allocation
        |
        v
Care Plan
        |
        v
Clinical Task
        |
        v
Patient Handoff
        |
        v
AI Insight
        |
        v
Patient Timeline
        |
        v
Discharge
        |
        v
Bed Released

A dedicated test patient was used to validate the integrated journey. The test confirmed that the records remained correctly related, intended automation executed, timeline events were consistent, and the allocated bed was released after discharge.

# 16. Negative and Error Testing

Mandatory Patient fields left blank.

Existing Client Script validation exercised with invalid input.

Attempted invalid/duplicate bed allocation.

Unauthorized CareSync access attempted using a user without CareSync roles.

GET Patient with an invalid sys_id.

PATCH Patient with an invalid sys_id.

PATCH with no valid update fields.

Valid GET regression check after negative API tests.

Final data-integrity check for accidental admissions, duplicate bed allocation and corrupted references.

All planned negative/error tests passed.

# 17. Update Set and Release Strategy

The application configuration was organized into eight CareSync 360 update sets. This structure was used to separate major categories of work and demonstrate release/package discipline.

| Order | Update Set | Purpose |
| --- | --- | --- |
| 1 | Foundation | Application foundation/configuration |
| 2 | Database | Tables, fields and data-model configuration |
| 3 | Security | Roles and ACL configuration |
| 4 | Backend | Business Rules, Client Scripts, Script Includes and related logic |
| 5 | Automation | Flow/automation configuration |
| 6 | Reports | Reports and dashboard configuration |
| 7 | APIs | Scripted REST API configuration |
| 8 | Release | Final release/testing configuration adjustments |

For this personal project, the completed application remains on the source Personal Developer Instance. A second target instance was intentionally not used. Therefore the accurate release statement is: the application is developed, tested and release-prepared/package-ready on a PDI; it was not claimed as a production deployment.

# 18. Deployment Knowledge

In an enterprise ServiceNow environment, configuration promotion commonly involves controlled environments and organizational governance. A typical lifecycle can include development, technical review, Test/QA, UAT, change/release approval, production deployment, smoke testing and monitoring. Where update sets are used, a target-side process normally includes retrieve/import, preview, conflict/dependency review, commit and post-deployment validation. The exact enterprise mechanism varies by application type and organizational tooling.

# 19. Portfolio Evidence Checklist

CareSync 360 application menu and modules.

Patient and Admission forms.

Care Plan and Clinical Task records.

Patient Timeline.

CareSync 360 Workspace.

Dashboard showing the ten visualizations.

Flow Designer automation.

Roles / ACL configuration.

REST API Explorer showing a successful 200 response.

REST POST showing 201 Created.

CareSync update-set list showing release organization/completion.

# 20. Resume-Ready Project Description

CareSync 360 - ServiceNow Patient Care Management Application

Designed and built a scoped ServiceNow patient-care application covering patients, admissions, departments, wards, beds, care plans, clinical tasks, handoffs, AI insight records and patient timeline events.

Implemented relational custom tables, forms, choice/reference fields, Business Rules, Client Scripts, Script Includes, Flow Designer automation and notifications.

Implemented and validated role-based security using ServiceNow roles and ACLs, including impersonation-based CRUD and unauthorized-access testing.

Built a CareSync Workspace and ten operational dashboard visualizations for patient, admission, bed, care-plan, task, handoff, AI-insight and timeline monitoring.

Developed a Scripted REST API with 11 validated resources/operations, including Patient GET/POST/PATCH functionality and error handling.

Executed functional, regression, security, negative, API and full end-to-end testing; organized configuration into structured update sets for release readiness.

# 21. Interview Talking Points

| Question | Suggested project-based answer |
| --- | --- |
| What did you build? | A scoped ServiceNow patient-care application that connects patient registration, admissions, beds, care coordination, handoffs, insights and timeline tracking. |
| How did you secure it? | I created CareSync roles and ACLs, then verified actual CRUD and module behavior by impersonating non-admin and unauthorized test users. |
| How did you automate the workflow? | I used server-side logic and Flow Designer for lifecycle behavior such as patient/admission-related processing, bed status changes, timeline events and notifications. |
| How did you test it? | I ran a 17-part testing phase covering data model, UI, scripts, ACLs, flows, notifications, Workspace, reports, REST APIs, negative cases and a complete patient journey. |
| How did you expose integrations? | I built a secured Scripted REST Service with Patient CRUD-style operations and read endpoints for admissions, tasks, care plans, beds, handoffs, AI insights and timeline events. |
| Was it deployed to Production? | No. It is a personal PDI portfolio project. I completed release preparation and update-set packaging, but intentionally did not claim a cross-instance production deployment. |

# 22. Final Project Status

All eighteen planned phases of CareSync 360 have been completed. The application passed the defined functional, security, automation, API, negative, regression and end-to-end tests. The project is retained as a stable personal portfolio implementation on the ServiceNow Personal Developer Instance.

CARESYNC 360 - PROJECT COMPLETE