IMPLEMENTATION PLAN

CareSync 360

Intelligent Patient Care Coordination & Clinical Workflow Automation Platform

| Document Version | 1.0 |
| --- | --- |
| Document Type | Implementation Plan |
| Platform | ServiceNow Australia Release |
| Application | CareSync 360 |
| Methodology | Agile Scrum + Enterprise SDLC |
| Prepared By | Enterprise Solution Architecture Team |
| Status | Final |

# Document Control

| Item | Details |
| --- | --- |
| Document | Implementation Plan |
| Product | CareSync 360 |
| Version | 1.0 |
| Platform | ServiceNow Australia Release |
| Methodology | Agile Scrum |
| Status | Final |

# 1. Purpose

The Implementation Plan provides the end-to-end execution roadmap for developing, testing, deploying, and maintaining CareSync 360 on the ServiceNow platform. It aligns business objectives, technical architecture, and project delivery practices to ensure a structured, scalable, and enterprise-grade implementation.

# 2. Project Delivery Methodology

## Agile Scrum Framework

| Cadence | Duration |
| --- | --- |
| Sprint Duration | 2 Weeks |
| Daily Stand-up | 15 Minutes |
| Sprint Planning | 4 Hours |
| Sprint Review | 2 Hours |
| Sprint Retrospective | 1 Hour |

## Roles

| Role | Responsibility |
| --- | --- |
| Product Owner | Business prioritization |
| Scrum Master | Sprint execution |
| Solution Architect | Technical governance |
| ServiceNow Developer | Configuration & scripting |
| QA Engineer | Testing |
| DevOps Engineer | CI/CD & deployment |
| Business Analyst | Requirements validation |

# 3. Project Timeline

| Phase | Duration |
| --- | --- |
| Documentation | 2 Weeks |
| Design | 1 Week |
| Development | 8 Weeks |
| Integration | 2 Weeks |
| Testing | 2 Weeks |
| UAT | 1 Week |
| Deployment | 1 Week |
| Hypercare | 2 Weeks |

Estimated Total Duration: 19 Weeks

# 4. Project Phases

Phase 1  → Requirements & Documentation

↓

Phase 2  → Solution Design

↓

Phase 3  → Data Model Development

↓

Phase 4  → Backend Development

↓

Phase 5  → Frontend Development

↓

Phase 6  → Workflow Automation

↓

Phase 7  → Integrations

↓

Phase 8  → Analytics & Reporting

↓

Phase 9  → Testing

↓

Phase 10 → Deployment

↓

Phase 11 → Hypercare & Optimization

# 5. Sprint Plan

## Sprint 1 – Foundation

Deliverables

- Scoped Application

- Application Properties

- Roles

- Modules

- Navigation

- Git Repository Configuration

- Update Set Strategy

## Sprint 2 – Data Model

Deliverables

- Custom Tables

- Dictionary Configuration

- Reference Fields

- Choice Lists

- Auto Numbering

- Relationships

## Sprint 3 – Security

Deliverables

- Roles

- ACLs

- UI Policies

- Data Policies

- Scripted ACLs

- Field Security

## Sprint 4 – Core Backend

Deliverables

- Script Includes

- Business Rules

- GlideAjax

- Client Scripts

- Validation Logic

## Sprint 5 – Workflow Automation

Deliverables

- Flow Designer Flows

- Subflows

- Approvals

- Notifications

- Events

- SLA Definitions

## Sprint 6 – User Experience

Deliverables

- Workspaces

- Service Portal

- Dashboards

- Forms

- List Layouts

- Branding

## Sprint 7 – Integrations

Deliverables

- Scripted REST APIs

- RESTMessageV2

- Integration Hub Actions

- Import Sets

- Transform Maps

## Sprint 8 – Analytics

Deliverables

- Reports

- Platform Analytics

- Executive Dashboards

- KPIs

- Scheduled Reports

## Sprint 9 – Testing

Deliverables

- Unit Testing

- Functional Testing

- Security Testing

- Integration Testing

- Regression Testing

## Sprint 10 – Deployment

Deliverables

- Production Deployment

- Knowledge Transfer

- Runbook

- Hypercare

# 6. Development Sequence

Step 1  → Create Scoped Application

↓

Step 2  → Configure Application Properties

↓

Step 3  → Create Roles

↓

Step 4  → Create Custom Tables

↓

Step 5  → Configure Relationships

↓

Step 6  → Create Forms

↓

Step 7  → Develop Business Rules

↓

Step 8  → Develop Script Includes

↓

Step 9  → Configure Client Scripts

↓

Step 10 → Create Flow Designer Flows

↓

Step 11 → Configure Notifications

↓

Step 12 → Develop REST APIs

↓

Step 13 → Develop Workspaces

↓

Step 14 → Create Dashboards

↓

Step 15 → Testing

↓

Step 16 → Deployment

# 7. Table Implementation Order

| Order | Table |
| --- | --- |
| 1 | Department |
| 2 | Ward |
| 3 | Bed |
| 4 | Patient |
| 5 | Admission |
| 6 | Care Plan |
| 7 | Care Milestone |
| 8 | Clinical Task |
| 9 | Medication |
| 10 | Patient Handoff |
| 11 | Patient Timeline |
| 12 | Notification Log |
| 13 | Integration Log |
| 14 | AI Insight |

# 8. Flow Designer Implementation Order

- Patient Registration

- Admission

- Bed Allocation

- Care Plan Creation

- Clinical Task Generation

- Laboratory Flow

- Radiology Flow

- Medication Flow

- Handoff Flow

- Notification Flow

- Escalation Flow

- Discharge Flow

# 9. Security Implementation

## Roles

- x_csync.admin

- x_csync.doctor

- x_csync.nurse

- x_csync.lab

- x_csync.radiology

- x_csync.pharmacy

- x_csync.billing

- x_csync.executive

- x_csync.patient

## Security Steps

- Create Roles

- Create Groups

- Configure ACLs

- Configure Data Policies

- Configure UI Policies

- Test Role Matrix

# 10. Integration Plan

## Internal

- Flow Designer

- Notifications

- Reports

- Dashboards

## External

- EMR

- Laboratory

- Radiology

- Pharmacy

- Billing

# 11. Environment Strategy

Developer Instance

│

▼

Integration / SIT

│

▼

User Acceptance Testing (UAT)

│

▼

Production

# 12. Update Set Strategy

| Update Set | Purpose |
| --- | --- |
| Foundation | Application setup |
| Data Model | Tables & Dictionary |
| Security | Roles & ACLs |
| Backend | Scripts |
| Automation | Flows |
| UI | Workspace & Portal |
| Integration | APIs |
| Analytics | Reports |
| Deployment | Final migration |

# 13. Source Control Strategy

Git Repository  ·  Feature Branches  ·  Pull Requests  ·  Peer Reviews  ·  Tagged Releases

# 14. Testing Strategy

## Unit Testing

- Business Rules

- Script Includes

- Client Scripts

## Functional Testing

- Forms

- Flows

- Notifications

## Integration Testing

- REST APIs

- External Systems

## Performance Testing

- Dashboard Load

- API Response

- Concurrent Users

## Security Testing

- ACL Validation

- Role Validation

- API Authorization

## UAT

Business users validate:

- Patient registration

- Admission

- Clinical workflows

- Discharge

- Reports

# 15. Deployment Checklist

## Pre-Deployment

- Code Freeze

- Peer Review

- Update Set Validation

- Backup

- Smoke Testing

## Deployment

- Migrate Update Sets

- Activate Plugins

- Validate Integrations

- Execute Smoke Tests

## Post-Deployment

- User Verification

- Monitoring

- Hypercare Support

- Issue Tracking

# 16. CI/CD Strategy

- Source Control Repository

- Automated Code Reviews

- Automated ATF Execution

- Update Set Promotion

- Release Approval

- Production Deployment

# 17. Risk Management

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Scope Creep | High | Strict backlog management |
| Integration Failures | High | Mock APIs, retries, monitoring |
| Performance Issues | Medium | Indexing, async processing |
| Security Gaps | High | ACL reviews, penetration testing |
| Upgrade Conflicts | Medium | Use supported APIs only |
| Data Quality | Medium | Validation rules, import controls |

# 18. Success Metrics

| KPI | Target |
| --- | --- |
| Patient Registration Time | < 2 minutes |
| Admission Processing | < 5 minutes |
| Task Assignment Delay | < 30 seconds |
| API Response Time | < 2 seconds |
| Dashboard Load Time | < 5 seconds |
| Workflow Success Rate | > 99% |
| SLA Compliance | > 95% |
| User Satisfaction | > 90% |

# 19. Documentation Deliverables

- PRD

- BRD

- FRS

- TRD

- Application Flow Document

- UI/UX Design Brief

- Backend Schema Design

- ERD

- API Documentation

- Implementation Plan

- Test Cases

- Deployment Guide

- Administrator Guide

- User Manual

- Operations Runbook

# 20. Demo Plan

Scenario

- Register a patient.

- Create an admission.

- Automatically allocate a bed.

- Generate a care plan.

- Create clinical tasks.

- Complete laboratory workflow.

- Complete medication workflow.

- Perform nurse handoff.

- Generate dashboard insights.

- Discharge the patient.

This end-to-end scenario demonstrates the platform's automation, integrations, role-based access, and analytics.

# 21. Resume-Ready Project Summary

CareSync 360 – Intelligent Patient Care Coordination & Clinical Workflow Automation Platform

Designed and architected a production-inspired ServiceNow healthcare application using the Australia Release.

Built a scoped application with normalized data architecture, Flow Designer automation, Script Includes, Business Rules, Scripted REST APIs, Platform Analytics dashboards, and role-based security.

Implemented patient admission, care planning, bed management, medication coordination, clinical task management, and discharge workflows.

Applied enterprise best practices including modular architecture, upgrade-safe development, REST integrations, ACL security, CI/CD readiness, and scalable data modeling.

# 22. Interview Talking Points

Be prepared to explain:

- Why a scoped application was chosen.

- Data model normalization and reference relationships.

- Flow Designer vs Business Rules usage.

- Script Include design patterns.

- ACL and role hierarchy.

- REST API architecture.

- Performance optimization techniques.

- Upgrade-safe customization approach.

- Dashboard and KPI design.

- Future roadmap (FHIR, HL7, AI, Domain Separation).

# 23. Future Roadmap

## Phase 2

- Appointment Management

- Outpatient Services

- Insurance Claims

- Medical Equipment Management

- AI-powered triage

## Phase 3

- HL7/FHIR interoperability

- Mobile application

- Telemedicine

- IoT patient monitoring

- Predictive analytics

## Phase 4

- Multi-hospital support using Domain Separation

- White-label SaaS offering

- AI-assisted clinical decision support

- Integration with national health information exchanges

# 24. Project Completion Checklist

| Deliverable | Status |
| --- | --- |
| Product Requirements Document (PRD) | ✅ |
| Business Requirements Document (BRD) | ✅ |
| Functional Requirements Specification (FRS) | ✅ |
| Technical Requirements Document (TRD) | ✅ |
| Application Flow Document (AFD) | ✅ |
| UI/UX Design Brief | ✅ |
| Backend Schema Design | ✅ |
| Entity Relationship Diagram (ERD) | ✅ |
| API Documentation | ✅ |
| Implementation Plan | ✅ |

# 25. Final Conclusion

The documentation set for CareSync 360 now represents a complete enterprise-grade blueprint for a ServiceNow application. It covers business requirements, functional specifications, technical architecture, workflow automation, user experience, backend schema, data relationships, APIs, and implementation strategy. The solution follows ServiceNow best practices, emphasizes upgrade-safe and modular development, and is designed to be scalable for future healthcare capabilities such as FHIR/HL7 interoperability, AI-assisted operations, and multi-hospital deployments.